## Slide 1: Space Command J7
Space Command J7 |  |  | 
Opportunity ID | Space Command J7 | RFP Date | Not Avail.
Contract Value (estimate) | $TBDM | Award Date | Not Avail
Prime/Sub | TBD |  | 
Major Milestones/ Capture Progress
8/12-15 - Table Top Exercise
10/25-30- Live Fire Exercise
TBD – Support Contract Completion
TBD – Work Commences
Customer Meeting/ Teaming Progress
Eric and Greg attended Space Command J7 table top exercise in Colo. Springs in August
Live Fire Exercise in Late October. GMU RPRC to attend
Executed NDAs with: TBD
Teaming Agreement in progress with: TBD
Risks, Issues, Challenges, Requests
Definition of project not fully understood
J7 does not have a lot of funding
Capture team needs SCI clearance

## Slide 2: Protecting Commercial Satcom
Protecting Commercial Satcom |  |  | 
Opportunity ID | Protecting Commercial Satcom | RFP Date | Not Avail.
Contract Value (estimate) | $15M | Award Date | 2Q 2026
Prime/Sub | Stevenson Stellar |  | 
Major Milestones/ Capture Progress
Congressional Plus Up request - COMPLETE
Appropriations Committee Results
Contract Award – 2Q 2026
Customer Meeting/ Teaming Progress
Meeting held in February 2025
Congressional Plus-up request submitted in June/July 2025 through LA/CO/VA Delegations
Waiting on Congressional FY2026 appropriations decisions
Risks, Issues, Challenges, Requests
DoD budgets/priorities in state of flux
Definition of Work is very high level
Will need to hire 1-2 internal cyber experts
Will have to develop work-share arrangement with Stephenson Stellar
Need access to commercial satellite operators to complete work